- Introduction:

The Center for Health, Human Rights, and Development (CEHURD) with support from Swedish International Development Cooperation Agency (Sida) wishes to develop a community advocacy dashboard to allow grassroots community structures and partners to identify, document, and report Sexual and Reproductive Health Rights (SRHR) violations. The platform will be a central web-based online system where Community Health Advocates (CHAs) will identify, document, and remotely report any health rights violations in their communities. The 24/7 hour-up time online system will enable CHAs to submit identified SRHR and health rights complaints along with the associated evidence to support CEHURD’s case follow-up and advocacy.

- Background:

CEHURD is implementing a 4-year Joint advocacy program on SRHR with funding from SIDA. The program focuses on advancing the SRHR advocacy agenda through among other interventions; building a critical mass of advocates at all levels – grassroots, sub-national, pan-African regional, and international. The program is being implemented in 14 districts in Uganda with CEHURD as the secretariat. The program covers 7 SRHR themes which are being implemented by 7 organizations including; HIV/AIDS; Refugees and key populations; Young People; Sex Work; Abortion Rights; Women and Gender and; Access to Medicines and Commodities.

The objectives of the program include;

- Uganda’s SRHR movement is vibrant, collaborative, and sustainable

- Increased grassroots level public support for SRHR

- Legal framework and protection of SRHR is strengthened

- Advocacy, policy, and practices on SRHR in Uganda is informed by action research

For effective implementation of work, CEHURD is working with the CHA structure in the implementation of this program. To enable timely and accurate reporting and documentation of their activities. The consultant is expected to develop a user-friendly Community Advocacy Dashboard, accessible to different stakeholders with CHAs as the major target audience. The dashboard must be designed in a way that health rights complaints/violations including SRHR violations are reported through the dashboard via an email, online/web-based form, or a designated SMS code. The system will allow CHAs to upload health rights violations evidence (videos, photos, testimonies, audios, etc). Each violation or complaint should be identified by type (such as denial of health service, SGBV, or abuse by health workers among others as agreed upon by the CEHURD JAS team); as well as the location (district, sub-county, health facility level). The dashboard should be able to locate the violations reported on a map using coordinates or GPS when posted by the CHAs, and filter cases by date/time/month or by other defined data selection criteria.

3.0 SCOPE OF WORK

This is a short-term assignment to develop an online advocacy platform (Dashboard) which is meant to help Community Health Advocates (CHAs) actively engage and organize action around emerging sexual and reproductive health and rights (SRHR) issues within their communities.

4.0 EXPECTED DELIVERABLES

- Inception Report

The consultant should produce an Inception Report within 7 days after the contract is signed. The report should provide a clear picture of how the consultant understands the ToRs and intends to achieve the expected tasks. It should identify those that will be consulted and should propose a methodology for the assignment, including specific technology, software, and hardware requirements for the system. The consultant should focus on the use of high-tech latest technology platforms and tools. The report should also include a work plan with timelines for all the tasks that the consultant will undertake during the assignment. The report should include a detailed graphical representation of the proposed solution and use case diagrams.

- Prototype and prototype report

The consultant should present a prototype of the system to selected CHAs and CEHURD staff. A report detailing the proposed changes in the prototype as proposed by the stakeholders should be provided by the consultant within 60 work days after the commencement of the assignment.

- System setup, software code, and installation

The consultant will be expected to install the dashboard share system code and set it up. The installation will also be done with CHA gadgets which will be purchased by CHURD.

- Training/user manuals

The consultant will be expected to develop reference materials including user guides and hold capacity training for CEHURD staff and CHAs. The consultant will work with the CEHURD IT team to install and train CHAs on using the dashboard via personal digital assistants.

- Completion Report

Upon completion of the assignment, the consultant should submit a final completion report. The report should outline all work undertaken, including characteristics of the system developed. Any follow-ups and/or recommendations should also be included in the report.

5.0.  TIME FRAME

The assignment is expected to take 60 working days from the date the contract is signed. The assignment is expected to be implemented between July and September 2022.

6.0.	APPLICATION REQUIREMENTS

Interested candidates in the position are expected to provide the following documentation:

- Up-to-date Curricula Vitae (CV) for each of the expert(s) proposed to work on this assignment including past experience in similar projects and 3 (three) references

- Technical Proposal presenting methodology of work and approach

- Financial proposal for the assignment.

- At least three completed related projects (use links to these projects where applicable)

- Evidence of tax compliance.

Interested individual consultants/consulting firms must submit the following documents/information to demonstrate their suitability for the assignment to: info@cehurd.org and copy serunjogi@cehurd.org by July 7th, 2022.